# TikTok’s Classification Project Proposal

## Overview:

With the number of submissions and interactions on TikTok each day, it is challenging for the moderators to review each video, user comment, and content claim in a timely manner. The goal of this project is to build a machine learning model with the capability to reliably classify user interaction data as a claim or opinion.

| Milestone | Tasks | Deliverables/Reports | Relevant Stakeholder (Optional Activity) |
| --- | --- | --- | --- |
| 1 | Establish structure for project workflow (PACE) Plan | - Global-level project document | Rosie – DS Manager |
| 1a | Write a project proposal Plan |  | Mary – PM Officer |
| 2 | Compile summary information about the data Analyze | - Data files ready for exploratory data analysis EDA | Orion – DS |
| 2a | Begin exploring the data Analyze |  | Orion – DS |
| 3 | Data exploration and cleaning Plan and Analyze | - EDA results | Orion – DS |
| 3a | Visualization building Analyze and Construct | - Tableau dashboard/visualizations | Mary – PM Officer |
| 4 | Compute descriptive statistics Analyze | - Analysis of testing results between two important variables | Willow – DS Lead |
| 4a | Conduct hypothesis testing Analyze and Construct |  | Orion – DS |
| 5 | Build a regression model Analyze and Construct | - Regression model | Willow – DS Lead |
| 5a | Evaluate the model Execute | - Determine the success of the model | Rosie – DS Manager |
| 6 | Build a machine learning model Construct | - Final model | Willow – DS Lead |
| 6a | Communicate final insights with stakeholders Execute | - Report to all stakeholders | Willow – DS Lead |